Yolo County Airport

Aviation Advisory Committee

West Plainfield Advisory Committee

Joint Meeting Minutes

Members present:  Pelfrey, Ferrell, Gilmer

Others present: D. Chamberlain

#### Meeting of Monday, April 12, 2010

- Public comment- None

- Status Ed Schamauder Hanger construction- committee discussed status and that the hangers were nearly completed.

- Davis Flight Support expansion- G. Pelfrey briefed the committee on his potential expansion and his use of Board of Supervisors allocation of Recovery Zone Facility Bonds for the construction of an additional hanger similar to the existing DFS hanger.  He will brief the committee on status and schedules as the process unfolds.  He hopes to bring the plans to the next committee meeting for comment and start construction late this summer.

- Status of Caltrans & FAA citations (tree removal)- the committee was briefed on the continuing saga of the removal of trees from private property owners that are obstructing the FAA airspace.  The environmental review process is nearing completion and staff will present the findings at a Board of Supervisors May 2010 meeting.

- Status of County Budget and impacts on the Airport- the committee was briefed on the county budget.  There will be less emphasis on the airport but sufficient attention levels that will continue to seek FAA funding and meet compliance as required.  The committee was informed that Business officer Eileen Jacobs was on the layoff list and will no longer be with the county on 1 July 2010.

- Other items- the committee discussed the limited PGE power at the airport.  Mr. Groom will meet with PGE and Board of Supervisor members to get PGE to consider how to get additional 3 phase power to the airport.

- Next Meeting- Monday June 7, 2010 Lillard Hall