Yolo County Airport

### Joint Meeting Minutes

#### Monday, June 8, 2009  7:00 PM

### Members present:

Aviation Advisory Committee-  Pelfrey, Liston, Ferrier, Ferrell

West Plainfield Advisory Committee-  Buchan, Gilmer, Foe, Defty

1.  The status of Caltrans & FAA citations were presented by Mr. Groom.  He noted that all but the tree obstacles have been eliminated and that he was working with property owners to help them obtain federal money to remove the trees.  He noted the trees that impact the Taxiway Safety Areas and Runway Safety Areas should be corrected prior to the Caltrans deadline of 31 December 2009.

2.  A report of this summer (2009) funded projects was presented.  The beacon and windsock will be replaced and a segmented circle installed on the west side of the runway.  It will be completed by 1 August.

3.  Mr. Groom gave the committee a report the runway overlay project.  The FAA has not awarded the project to the low bidder (Teichert) but it is expected that will occur prior to 16 June 2009.  The project is tentatively scheduled to start on 22 July and complete on 2 August 2009 during which all landing and take offs would be prohibited.  The committee discussed using the taxiways for take off and landings and they were advised it was unsafe (per the FAA) and not authorized.  The committee was informed that such actions would result in a FAA citation and create an unsafe situation that has significant liability.

4.  The committees were notified that two current leaseholders are considering building new hangers.  No formal proposals have been received.  Per the terms of their existing leases, and consistent with the Airport master Plan and Airport layout plan, the expansions are authorized and will be brought to the committees for comment prior to advancing to the Board of Supervisors for approval.

5.  Mr. Groom informed the committees that he would be sending out a notice to tenants regarding being courteous to local residents by reducing low flyovers, excessive thrust take offs and other unnecessary noise generating activities.  The committees discussed midfield and formation take offs.  No formal policy exists that neither prohibits or authorizes such activities.  The committees will discuss these issues at future meetings.

6.  Recently there have been a significant number of golf balls on runway. The committees and tenants were asked to watch for anyone who is driving golf balls and contact General Services.  Because such activities are considered trespassing, the sheriff will be notified and issue a citation.

7.  Mr. Groom noted that the West Plainfield Fire Department continues to conduct fire inspections of all buildings. Other than issues associated with out of date or no extinguishers in the space, no significant issues have been reported.  General Services will review the leases to determine who is responsible for the maintenance of the extinguishers.

8.  The proposed 2009 -10 and the current fiscal year airport budgets was presented to the committees for information.

9. The committees spent significant time on the issue of transparency by the County on airport matters. There was significant dissatisfaction that the committees were not consulted when the county terminated the airport manager position and when the Board of Supervisors proposed the Airport as a possible Reentry Rehabilitation site.

10. For information, the committees were provided copies of their advisory committee roles as noted in Board of Supervisors appointment documents.  Included were:

“The Aviation Advisory Committee (Airport Land Use Committee) acts and advises in accordance to the Board of Supervisors, reviews and makes policy suggestions on the development programs for the Yolo County Airport and its surroundings, and updates and reviews the Airport Specific Plan.

The West Plainfield Advisory Committee on Airport Development’s purpose is to act in an advisory capacity to the Board of Supervisors as to matters concerning the Yolo County Airport area of influence as defined in the County Airport Comprehensive Land Use Plan. To review and make policy recommendations on development projects located in that area of influence. Make policy recommendations on development projects located for Yolo County Airport as to the conformity with the policies and guidelines contained in the Airport Specific Plan. To review and make recommendations pertaining to updating or changing the policies and guidelines contained in the Airport Specific Plan. No proposed development project located at the Yolo County Airport shall receive discretionary approval by the county without an opportunity for review by the committee.”  The Airport Layout Plan (ALP) is the “Airport Specific Plan” which is noted above.

11.  The committees also discussed items not on the agenda to include the following:

a. Meeting schedule, according to prior data sent to the committees the current future meeting dates are:  7 PM on Monday, September 14, 2009 and Monday, December 7, 2009

b. The committees noted that prior airport managers had solicited corrections to the AFD.  The following is the most current text from the directory.  In future meetings this text will be discussed and modified as appropriate;

DAVIS/WOODLAND/WINTERS

YOLO CO (DWA) 6 NE UTC8(7DT) N38°34.74 W121°51.40 SAN FRANCISCO,  98 B S4 FUEL 100LL, JET A TPA—1098(1000) H–3A, L–2G, 3A,  RWY 16–34: H6000X100 (ASPH) S–30, D–36 MIRL IAP,  RWY 16: PAPI(P2L)—GA 3.0° TCH 40. Rgt tfc.,  RWY 34: PAPI(P2L)—GA 3.0° TCH 40. Trees.

AIRPORT REMARKS: Attended 1600–0100Z‡. Arpt attendance sporadic during poor weather Oct 15 thru Mar 15. Fuel avbl 24 hrs. Parachute Jumping. Rwy 16–34 +40 to +120 trees and +40p–lines unlighted; parallel rwy 550 W of rwy centerline. No touch and go ldg 0600–1400Z‡. Limited stop and go ldgs 0600–1400Z‡. No midfield tkfs. Rwy 34 calm wind rwy. Noise abatement. No dep turns blo 500AGL or before arpt boundary roads 1/4 mile byd Rwy 16 and Rwy 34. Straight out dep for 2 miles before turn Rwy 16 and Rwy 34. Crosswind/downwind dep to W Rwy 16 and Rwy 34. MIRL Rwy 16–34 preset low ints, to increase ints and ACTIVATE PAPI Rwy 16 and Rwy 34—CTAF. WEATHER DATA SOURCES: AWOS–3 125.775 (530) 750–2759.

COMMUNICATIONS: CTAF/UNICOM 123.0

RANCHO MURIETA FSS (RIU) TF 1–800–WX–BRIEF. NOTAM FILE RIU.

TRAVIS APP/DEP CON 126.6

RADIO AIDS TO NAVIGATION: NOTAM FILE SAC.

SACRAMENTO (H) VORTACW 115.2 SAC Chan 99 N38°26.62

W121°33.10 283° 16.5 NM to fld. 10/17E.

c. The committees discussed the need to advise the Board of Supervisors of economic value added of the airport and the value of lease & airplane possessory taxes on the general fund.  This will be discussed at future meetings.